Memorandum

of Understanding

Project / System: WHMIS - Pharmaceutical Distribution ERP

BETWEEN

Virtual Wisdom Technologies

Development / Technology Partner

AND

Master Pharmaceuticals

Client

Date: August 21st, 2026

This Memorandum of Understanding (this “MOU”) is made and entered into on 21st of August 2026 by and between:

| DEVELOPMENT / TECHNOLOGY PARTNER Virtual Wisdom Technologies Contact: Muhammad Saad Mubeen, Project Manager Email: pm@vwisdomtechnologies.com Phone: +92 318 5161571 | CLIENT Master Pharmaceuticals Representative: Mr. Jamil Ahmed, Director Email: [Insert] Phone / Address: [Insert] |
| --- | --- |

Virtual Wisdom Technologies (the “Technology Partner”) and Master Pharmaceuticals (the “Client”) are each referred to as a “Party” and collectively as the “Parties”.

1    Background & Purpose

The Technology Partner has developed Phase 1 of the WHMIS system for the Client, who wishes to operate it as a secure, cloud-based, internet-accessible solution and to proceed with its phased development. This MOU records the Parties’ mutual understanding of the pre-deployment requirements, the phased scope of work, the associated payments and the production deployment approach.

2    Scope of Engagement — Phases, Payment Schedule & Timeline

The Parties intend a four-phase development and deployment engagement with a total value of PKR 300,000, as set out below:

| Phase | Scope | Amount | Payment | Timeline |
| --- | --- | --- | --- | --- |
| Phase 1 | Production deployment of the existing WHMIS core | PKR 100,000 | Before deployment | 24–29 Aug 2026 · go-live 29 Aug |
| Phase 2 | HR, Employees & Payroll module | PKR 60,000 | Before Phase 2 start | ≈ 7 business days (after Phase 1) |
| Phase 3 | Medical Reps, Doctors & Field Visit management | PKR 70,000 | Before Phase 3 start | ≈ 12 business days (after Phase 2) |
| Phase 4 | Doctor activities, financial records, samples & integration | PKR 70,000 | Before Phase 4 start | ≈ 15 business days (after Phase 3) |
| Total | Full development & deployment scope | PKR 300,000 | Milestone-based | Per Phase-Wise Plan |

Timelines for Phases 2–4 are indicative; each phase begins after acceptance of the preceding phase and is confirmed in the Phase-Wise Development & Deployment Plan.

3    Payment & Third-Party Costs.

Payment is milestone-based per the schedule above; each phase is payable before it commences, and Phase 1 is payable before production deployment. Domain and hosting are separate third-party costs and are not included in the PKR 300,000 fee. Applicable taxes, withholding and banking charges are handled in accordance with applicable law and the final invoice/payment arrangement.

4   Deployment & Support Responsibilities.

The Technology Partner manages the technical deployment and provides post-deployment support under the agreed arrangement; the Client approves the commercial elements and provides the required business information.

| Technology Partner (Virtual Wisdom Technologies) • Recommend domain & hosting and provide current pricing • Purchase/configure approved domain & hosting after authorization • Server, application & database deployment; DNS, SSL, security • Backups, production configuration, QA, testing & go-live support • Post-deployment support & maintenance under the agreed arrangement | Client (Master Pharmaceuticals) • Approve one domain and the recommended hosting plan • Pay domain/hosting vendor charges and the applicable milestone • Provide authorized representative details & business information • Review delivered functionality and provide timely UAT approval • Not responsible for technical architecture, backups, SSL or DBA |
| --- | --- |

5    Confidentiality

Each Party will treat the commercial, technical and project information exchanged under this engagement as confidential, will use it solely for the purpose of the engagement, and will not disclose it to any third party without the other Party’s prior written consent. This obligation survives the completion or termination of this MOU.

6    Status of this MOU

This MOU records the Parties’ mutual intent and is not the final or legally binding contract (save for the confidentiality clause). The detailed software scope is governed by the WHMIS System – Phase-Wise Development & Deployment Plan and the Pre-Deployment Requirements & Payment Schedule; binding contractual, support and legal terms are governed by the applicable Service / Software Development / Support & Maintenance agreements to be executed by the Parties.

7    Term & Next Steps

This MOU is effective from the date of the last signature below and remains in effect until superseded by the definitive agreements. The Parties intend to proceed by: approving this MOU; selecting and approving the domain and hosting; paying the Phase 1 milestone; completing production deployment and go-live; and commencing subsequent phases in accordance with the Phase-Wise Development & Deployment Plan.

IN WITNESS WHEREOF, the Parties have signed this Memorandum of Understanding as of the date first written above.

| AUTHORIZED SIGNATORY For Virtual Wisdom Technologies Name: Muhammad Saad Mubeen Designation: Project Manager Signature: ______________________ Date: ______________________ | AUTHORIZED SIGNATORY For Master Pharmaceuticals Name: Mr. Jamil Ahmed Designation: Director Signature: ______________________ Date: ______________________ |
| --- | --- |