Phase-Wise Development

& Deployment Plan

Project / System: WHMIS — Pharmaceutical Distribution ERP

PREPARED FOR

Master Pharmaceuticals Distributor

Client

PREPARED BY

Virtual Wisdom Technologies

Development / Technology Partner

Date: August 21st, 2026

1    Purpose & Scope

This plan defines the detailed functional scope, delivery sequence and acceptance basis for the WHMIS engagement between Virtual Wisdom Technologies and Master Pharmaceuticals Distributor. It governs the software scope referenced by the Pre-Deployment Requirements & Payment Schedule and the Memorandum of Understanding. Delivery comprises four phases: Phase 1 deploys the existing WHMIS core to production together with Sample Management & Inventory Integration; three further development phases follow — each demonstrated, accepted and paid before the next begins.

2    Delivery Model & Sequence

Work is delivered incrementally on the live production system, each phase building on the one before it. Phase 1 deploys the existing WHMIS core to production together with Sample Management & Inventory Integration, which directly extends the existing Purchase, Inventory and Sales workflows. Phase 2 — HR, Employees & Payroll creates the employee foundation; Phase 3 — Medical Representatives & Doctor Visits builds on that HR foundation; and Phase 4 — Doctor Activities & Financial Tracking builds on the resulting doctor and representative structure.

3    Scope, Sequence & Payment Summary

| Stage | Scope Summary | Amount | Precedence |
| --- | --- | --- | --- |
| Phase 1 | Existing WHMIS core + Sample Management & Inventory Integration to production & go-live | PKR [Insert] | First — on approval & prerequisites |
| Phase 2 | HR, Employees & Payroll | PKR 60,000 | After Phase 1 go-live |
| Phase 3 | Medical Reps, Doctors & Field-Visit Management | PKR 70,000 | After Phase 2 accepted |
| Phase 4 | Doctor Activities, Agreements & Financial Tracking | PKR 70,000 | After Phase 3 accepted |
| Total | All four development & deployment phases | PKR [Insert] | Milestone-based |

Phase 1 covers the existing WHMIS core (PKR 100,000) plus Sample Management & Inventory Integration; the combined amount is confirmed on approval. Domain and hosting are separate third-party charges.

4    Phase 1 — Existing WHMIS Core & Sample Management

Objective. Deploy the already-developed WHMIS core to a secure, internet-accessible production environment and, as part of the same Phase 1 delivery, add Sample Management & Inventory Integration, then achieve a verified go-live.

| Deployment Activities • Provision hosting, connect the domain and enable SSL/HTTPS • Deploy the application and database to production • Configure the production environment, security and access • Configure and schedule automated backups | Go-Live & Verification • Create admin/user accounts and roles • Deployment QA and production smoke testing • Setup and data verification with the client • Production go-live and handover support |
| --- | --- |

Included — Sample Management & Inventory Integration. Free-of-cost (FOC) samples are managed end to end, extending the existing Purchase, Inventory and Sales workflows without disturbing normal stock or revenue.

| Sample Capabilities • Track sample quantities separately from saleable stock • Receive samples through purchasing / stock receipt • Maintain batch and expiry information where applicable • Issue FOC samples to doctors/recipients; reduce inventory on issue • Link sample issuance to the responsible Medical Representative where required • Retain inventory cost while sample sale/revenue value stays PKR 0 | Sample Documents & Reports • Sample / FOC Issue document generation • Sample stock report • Sample movement report • Product-wise sample report • Doctor-wise sample report • Representative-wise sample report |
| --- | --- |

5    Phase 2 — HR, Employees & Payroll

Objective. Establish the employee foundation with master records, structured salaries and salary-slip generation.

| Employees & Structure • Employee master records • Departments and designations • Employment information and employee status • Link application users with employee profiles • Medical Representatives maintained as employees • Salary structures with allowances and deductions | Payroll & Reporting • Monthly payroll processing • Salary history per employee • Salary slip generation • Printable / PDF salary slips • HR and payroll reporting |
| --- | --- |

6    Phase 3 — Medical Representatives, Doctors & Field Visit Management

Objective. Manage Medical Representatives, the doctor directory and field-visit activity with supporting evidence and management monitoring.

| Setup & Field Visits • MR profiles linked to employees/users • Doctor master directory • Doctor assignment to MRs; territory/area assignment • Visit logging: date, time, purpose, notes, outcome • Follow-up requirements and next visit dates • Photo and document attachments as visit evidence | History, Monitoring & Reports • Doctor-wise visit history • MR-wise visit history • Management monitoring dashboard • Visit reports by date and doctor • Visit reports by representative and territory • Visit reports by status |
| --- | --- |

7    Phase 4 — Doctor Activities, Agreements & Financial Tracking

Objective. Record doctor activities and arrangements and track their committed, paid and outstanding amounts against expected and actual returns.

| Activities & Agreements • Doctor activities / arrangements • Discount / percentage-based arrangements • Bonus arrangements • Promotional / activity-based arrangements • Agreed amounts and percentages • MR association with doctor activities | Financial Tracking & Reports • Expected vs. actual business/return tracking • Payment logs with multiple payments per activity • Committed / paid / outstanding amounts • Supporting documents / attachments • Doctor-wise activity & financial ledger • Expected-vs-actual return reporting & dashboards |
| --- | --- |

8    Acceptance, UAT & Timeline

Each phase concludes with client user-acceptance testing (UAT) and written acceptance; the next phase begins only after that acceptance and its milestone payment. Phase 1 targets a proposed production go-live of 29 August 2026, subject to timely approval, payment and provision of required information. Individual development phases are indicatively 3–4 weeks each and are confirmed at the start of each phase; dates move if approvals or payments move.

9    Assumptions, Exclusions & Change Control

| Assumptions • Timely payments, approvals and UAT sign-offs • Client provides required business data and authorized contacts • Built on the existing WHMIS platform and its current data model • One production environment; standard operating practices | Exclusions & Change Control • Domain, hosting and third-party charges are billed separately • New modules/integrations beyond this scope are change requests • Substantial changes assessed for functional, technical, effort, timeline & commercial impact • Nothing additional is included without written approval |
| --- | --- |

10    Acknowledgement & Sign-Off

Both parties confirm their understanding of the phased scope, the delivery sequence and the acceptance basis set out above. This plan governs the software scope only; commercial terms are set out in the Pre-Deployment Requirements & Payment Schedule, and binding contractual, support and legal terms in the applicable Service / Support & Maintenance agreements.

| AUTHORIZED SIGNATORY For Virtual Wisdom Technologies Name: Muhammad Azhar Designation: [Insert] Signature: ______________________ Date: ______________________ | AUTHORIZED SIGNATORY For Master Pharmaceuticals Distributor Name: [Insert] Designation: [Insert] Signature: ______________________ Date: ______________________ |
| --- | --- |