Pre-Deployment Requirements

& Payment Schedule

Project / System: WHMIS — Pharmaceutical Distribution ERP

PREPARED FOR

Master Pharmaceuticals Distributor

Client

PREPARED BY

Virtual Wisdom Technologies

Development / Technology Partner

Date: August 21st, 2026

| DEVELOPMENT / TECHNOLOGY PARTNER Virtual Wisdom Technologies Contact: Muhammad Saad Mubeen, Project Manager Email: pm@vwisdomtechnologies.com Phone: +92 318 5161571 | CLIENT Master Pharmaceuticals Distributor Representative: Mr. Jamil Ahmed, Director Email: [Insert] Phone: +92 308 5151947 |
| --- | --- |

1    Purpose

Phase 1 of the WHMIS system is complete and will now run as a secure, cloud-based, internet-accessible solution. This document defines the pre-deployment requirements, domain and hosting selection, third-party charges, the development & deployment fee, milestone payments, responsibilities, the proposed initial go-live and post-deployment support. Detailed software scope is governed by the separate WHMIS System – Phase-Wise Development & Deployment Plan; contractual, support and legal terms are governed by the applicable Service / Software Development / Support & Maintenance agreements.

2    Production Deployment Approach

The system is deployed online and all technical activity is managed by Virtual Wisdom Technologies — server setup, application and database deployment, domain/DNS, SSL/HTTPS, security, backups, environment configuration, testing, verification and go-live support. Master Pharmaceuticals Distributor approves only three things: (1) the domain, (2) the hosting plan, and (3) the applicable third-party charges. No infrastructure-level decisions are required of the client.

3    Domain Recommendations

| Proposed Domain | Availability | First-Year Price | Renewal Price | Recommendation |
| --- | --- | --- | --- | --- |
| [Domain Option 1] | [To Be Checked] | PKR [Insert] | PKR [Insert] | [Recommendation] |
| [Domain Option 2] | [To Be Checked] | PKR [Insert] | PKR [Insert] | [Recommendation] |
| [Domain Option 3] | [To Be Checked] | PKR [Insert] | PKR [Insert] | [Recommendation] |
| [Domain Option 4] | [To Be Checked] | PKR [Insert] | PKR [Insert] | [Recommendation] |

Domain cost is a third-party registrar charge, separate from the development & deployment fee. Availability and price are verified immediately before purchase; promotional first-year prices may differ from renewal rates, and USD/PKR movement or registrar taxes may apply. Purchase proceeds after Master Pharmaceuticals Distributor approves one option; the domain is registered under client ownership where possible.

4    Recommended Hosting Plan

| Hosting Plan | Billing Period | First-Year Cost | Renewal Cost | Recommendation |
| --- | --- | --- | --- | --- |
| [Insert Provider] — [Insert Plan] | [Annual / Monthly] | PKR [Insert] | PKR [Insert] | Recommended for WHMIS Production |

The plan is selected by Virtual Wisdom Technologies based on the application's operational needs; the client approves the plan and its cost only, not the underlying infrastructure.

5    What Virtual Wisdom Technologies Manages

Hosting setup, domain connection, SSL/HTTPS, application and database deployment, production security and environment configuration, backup configuration and management, user/admin setup, deployment QA, production testing and go-live support. Backup architecture and server-level configuration are handled by Virtual Wisdom Technologies — the client is not required to define them.

Third-Party Vendor Charges. Domain and hosting are not included in the development and deployment fee. Third-party vendor prices are subject to change according to vendor policies, promotional pricing, renewal pricing, applicable taxes, currency exchange-rate fluctuations and other charges imposed by the respective service provider; Virtual Wisdom Technologies does not control third-party pricing or renewal rates.

6    Charges & Payment Schedule

| Stage | Scope | Amount | Payment Trigger |
| --- | --- | --- | --- |
| Initial Deployment | Existing WHMIS core — production deployment & go-live | PKR 100,000 | Before production deployment |
| Phase 1 | Sample Management & Inventory Integration (FOC samples, PKR 0 revenue) | PKR [Insert] | Before Phase 1 starts, after go-live |
| Phase 2 | HR, Employees & Payroll | PKR 60,000 | Before Phase 2 starts, after Phase 1 accepted |
| Phase 3 | Medical Reps, Doctors & Field-Visit Management | PKR 70,000 | Before Phase 3 starts, after Phase 2 accepted |
| Phase 4 | Doctor Activities, Agreements & Financial Tracking | PKR 70,000 | Before Phase 4 starts, after Phase 3 accepted |
| Total | Initial deployment plus four development phases | PKR [Insert] | Domain & hosting billed separately |

Development order prioritizes Sample Management first (it directly extends the existing inventory workflow), then HR (the employee foundation), then Medical Representatives & Doctor Visits (built on HR), then Doctor Activities & Financial Tracking (built on the doctor/representative structure). Initial Deployment proceeds after: approval of this document; receipt of PKR 100,000; approval of the domain and hosting plan; payment/authorization of third-party domain & hosting charges; and provision of essential business information for setup.

7    Initial Deployment & Go-Live Schedule

| Date | Activity |
| --- | --- |
| 24 Aug 2026 | Commercial approval and Initial Deployment payment confirmation |
| 24–25 Aug 2026 | Domain and hosting purchase / provisioning |
| 25–28 Aug 2026 | Production environment, application & database deployment by Virtual Wisdom Technologies |
| 28 Aug 2026 | Internal production verification |
| 29 Aug 2026 | Proposed production go-live |

These are proposed target dates dependent on timely payment, approvals and required information. 29 August 2026 is a proposed go-live target, not an unconditional contractual deadline; if the approval/payment date moves, the timeline moves accordingly.

| Responsibilities — Virtual Wisdom Technologies • Recommend domain & hosting and provide current pricing • Purchase/configure approved domain & hosting after authorization • Server, application & database deployment; DNS, SSL, security • Backups, production config, QA, testing & go-live support • Maintain technical production configuration under support arrangement | Responsibilities — Master Pharmaceuticals Distributor • Approve one domain and the recommended hosting plan • Pay domain/hosting vendor charges and the applicable milestone • Provide authorized representative details & business information • Review delivered functionality and provide timely UAT approval • Not responsible for architecture, backups, SSL, DBA or deploy config |
| --- | --- |

8    Post-Deployment Support & Maintenance

Virtual Wisdom Technologies provides support and maintenance for the deployed system under the agreed arrangement — application support, defect correction within the supported scope, backup monitoring, environment maintenance and agreed updates. Included: routine support of the agreed deployed system. Additional development: new modules, integrations or substantial changes are separate change requests / future phases. Commercial terms are documented in the final Service Agreement / Support & Maintenance Schedule.

9    Change Requests & Taxes

The agreed development & deployment fee covers the currently agreed scope. Substantial new requirements are treated as change requests and assessed for functional, technical, effort, timeline and commercial impact; nothing additional is included without written approval. Applicable taxes, withholding, banking charges and government levies are handled per applicable law and the final invoice/payment arrangement.

Commercial Snapshot. Project: WHMIS · Client: Master Pharmaceuticals Distributor · Partner: Virtual Wisdom Technologies. Total development & deployment: PKR [Insert] (Initial Deployment 100,000 · P1 Samples [Insert] · P2 HR 60,000 · P3 Medical Reps 70,000 · P4 Doctor Activities 70,000). Domain & hosting: separate third-party cost. Proposed initial go-live: 29 August 2026, subject to prerequisites. Support & maintenance by Virtual Wisdom Technologies under the agreed arrangement.

10    Next Steps

Approve this document → review & select domain → approve hosting plan → pay domain & hosting charges → pay Initial Deployment (PKR 100,000) → Virtual Wisdom Technologies deploys → production go-live → commence Phase 1 (Sample Management) per the Phase-Wise Plan → finalize Service Agreement and Support & Maintenance terms.

11    Acknowledgement & Sign-Off

Both parties confirm their understanding of the pre-deployment requirements, third-party domain and hosting costs, the initial deployment and four phased development milestones and the proposed deployment process. Detailed scope is governed by the approved Phase-Wise Development & Deployment Plan; broader contractual and support terms by the applicable Service Agreement and Support & Maintenance arrangements.

| AUTHORIZED SIGNATORY For Virtual Wisdom Technologies Name: Muhammad Azhar Designation: [Insert] Signature: ______________________ Date: ______________________ | AUTHORIZED SIGNATORY For Master Pharmaceuticals Distributor Name: [Insert] Designation: [Insert] Signature: ______________________ Date: ______________________ |
| --- | --- |